# Scoop: What We Improved in Each Iteration

AI-powered LINE Official Account for finding, booking and getting to fun things to do in Bangkok

# Iteration 0: The first version

Problem: the bot could find and book events, but did not help people get there, and prices felt too high.

| What we noticed | What we changed | Result |
| --- | --- | --- |
| No navigation | Added "Getting there": the user shares their location | BTS/MRT route, travel time and when to leave |
| No idea of travel cost | Added fare estimates | Taxi meter, Grab / LINE MAN and train fares |
| Prices felt too high | Reviewed event prices | Some events are still expensive (food up to ฿12,000) and are flagged for adjustment |

# Iteration 1: Make it fast and reliable

Problem: replies were slow and the bot sometimes lost its connection to LINE.

| What we noticed | What we changed | Result |
| --- | --- | --- |
| Replies took 17–20 seconds | Kept the AI model loaded with the same settings | Replies in 4–5 seconds (searches about 9 seconds) |
| LINE rejected the link after each restart | Added automatic retries | The bot reconnects by itself |
| Dark chat cards were hard to read | Switched to a light design | Easier to read; taxi and train cards are the same width |

# Iteration 2: Make it safe and trustworthy

Problem: the AI would respond to anything, including unsafe or off-topic requests.

| What we noticed | What we changed | Result |
| --- | --- | --- |
| No safety rules | Added guardrails: stay on topic, refuse illegal requests, drinking-age check, emergency numbers, privacy, block prompt injection | 8 tricky test messages all handled correctly |
| The AI could ignore its rules | Added hard limits in code: max 10 tickets, card and ID numbers removed, long messages cut | These limits cannot be bypassed |
| Rules were only in the code | Documented every guardrail | Clear for the team and reviewers |

# Iteration 3: More data, better matching

Problem: limited choice, and every event forced a booking, even free public ones.

| What we noticed | What we changed | Result |
| --- | --- | --- |
| 500 events at 332 places | Added real places from OpenStreetMap, filtering out unsuitable ones | 1,000 events at 596 real places |
| Only generic "sports" | Added activities with matching photos | 23 activities (tennis, wakeboard, climbing, padel, golf…); users can ask "any tennis this week?" |
| Little information about places | Added opening hours, address, website and social links | Shown on cards and answered by the AI |
| Every event needed booking | Businesses and programmes need booking; public walk-in events do not | Walk-in events get "Add to calendar" with a reminder |

# Along the way

| What we noticed | What we changed | Result |
| --- | --- | --- |
| Needed a promo video | Built it from app screenshots, with voiceover, music and subtitles | A 44-second video in 4K and 1080p |
| "ช่วยหางาน" sounded like job hunting | Changed the Thai wording | "ช่วยหากิจกรรม" (help find activities) |

# Summary

Basic → Helpful → Fast → Safe → Smart

Scoop grew from a basic demo bot into a safe AI assistant that knows 1,000 real Bangkok activities, shows how to get there and what it costs, and knows when you don't need to book.